Trust OMS
Handover & Assignment Management

Business Requirements Document
Version 2.0 FINAL — April 2026

Incorporates Adversarial Evaluation Findings

CONFIDENTIAL

# Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-04-22 | BRD Generator | Initial BRD with 20 FRs, 11 entities, 29 endpoints |
| 2.0 FINAL | 2026-04-22 | Post-Adversarial Review | Incorporated 10 conditions from adversarial evaluation: added FR-021 (Handover Reversal), FR-022 (Client Notification), amended FR-005 (bulk stage-then-activate), deferred FR-009/FR-015 to Release 2, added anti-corruption layers, circuit breakers, concurrent protection, data minimization, adopted 2-release strategy |

# Table of Contents

1. Executive Summary

2. Scope & Boundaries (Revised)

3. Release Strategy (NEW — from Evaluation)

4. User Roles & Permissions

5. Data Model (Revised)

6. Functional Requirements — Release 1 (11 FRs)

7. Functional Requirements — Release 2 (11 FRs)

8. User Interface Requirements

9. API & Integration Requirements (Revised)

10. Architectural Requirements (NEW — from Evaluation)

11. Non-Functional Requirements

12. Workflow & State Diagrams (Revised)

13. Notification & Communication Requirements

14. Reporting & Analytics

15. Migration & Launch Plan (Revised)

16. Glossary

17. Appendices

# 1. Executive Summary

## 1.1 Project Name

Trust OMS — Handover & Assignment Management Module (HAM)

## 1.2 Project Description

The Handover & Assignment Management (HAM) module extends the Trust OMS back-office platform with formal governance over Relationship Manager (RM) transitions. It enables Operations teams to permanently transfer (Handover) or temporarily assign (Delegation) Leads, Prospects, and Clients between RMs. The module enforces maker-checker authorization for permanent handovers, supports auto-authorized temporary delegations with date-bound auto-revert, includes a scrutiny checklist for client handovers, enforces compliance gates (pending KYC, sanctions, complaints), tracks SLAs, and delivers a real-time operational dashboard. The module integrates with existing Trust OMS GL, consent management, corporate actions, and notification subsystems.

## 1.3 Key Changes from v1.0 (Adversarial Evaluation)

This final BRD incorporates findings from a structured adversarial evaluation. Key changes:

Bulk upload now uses stage-then-activate model (24-hour review before activation) instead of bypassing authorization

Added Handover Reversal workflow (FR-021) with 7-day default window and trade-check requirement

Added Client Notification requirement (FR-022) with configurable consent flag

Adopted 2-release delivery strategy: Release 1 (11 FRs, 8 weeks) + Release 2 (11 FRs, 6 weeks)

Deferred Team/Pool Delegation (FR-009) and PDF reports (FR-015) to Release 2

Replaced Relationship Continuity Score formula with raw portfolio metrics display (scored model deferred to v2)

Added data minimization: aggregate AUM for maker, full detail for checker only

Added architectural requirements: anti-corruption layers, circuit breakers, concurrent handover protection

Added idempotent auto-revert job with monitoring and manual fallback

Extended Continuity Score to "Portfolio Complexity Indicators" — raw data without arbitrary formula

## 1.4 Business Objectives

Ensure zero-disruption RM transitions by providing incoming RMs with complete client context (AUM, holdings, pending orders, call reports)

Enforce regulatory compliance through mandatory scrutiny checklists, KYC gate checks, and sanctions screening before handover completion

Reduce RM transition time by 60% through automated workflows, bulk upload capability, and SLA tracking

Maintain full audit trail of every handover/delegation action for regulatory inspection readiness (MAS IAC, BSP)

Support temporary coverage during RM absence with auto-revert delegation requiring no manual rollback

## 1.5 Success Metrics (KPIs)

| KPI | Target | Measurement |
| --- | --- | --- |
| Avg handover completion time | < 48 hours from initiation to authorization | authorized_at - created_at delta |
| Handover rejection rate | < 10% | rejected / total submitted per month |
| Delegation auto-revert success | 100% | Scheduled job success log |
| Scrutiny checklist completion | 100% client handovers have all items addressed | Items with status != pending at submission |
| Compliance gate block rate | 100% handovers with pending KYC/sanctions blocked | Audit log of blocked handovers |
| User adoption | > 90% of RM transitions via HAM within 3 months | HAM transactions / total reassignments |

# 2. Scope & Boundaries

## 2.1 In Scope — Release 1 (Core Handover)

Lead Handover — permanent transfer with maker-checker approval

Prospect Handover — permanent transfer with maker-checker approval

Client Handover — permanent transfer with scrutiny checklist, compliance gates, maker-checker approval

Handover Authorization — checker review, approve/reject workflow

Handover Reversal — post-authorization reversal within configurable window (NEW)

Client Notification on RM Change — configurable notification/consent flag (NEW)

Compliance Gate Checks — KYC, sanctions, complaints, conflict of interest, settlement threshold

SLA Tracking — warning, deadline, escalation thresholds with notifications

Handover Dashboard — real-time metrics, pending queue, SLA compliance

Notification Engine — email + in-app for all lifecycle events

Audit Trail — immutable log of all actions with viewer interface

## 2.2 In Scope — Release 2 (Delegation & Enrichment)

Lead/Prospect/Client Delegation — temporary assignment with auto-revert

Team/Pool Delegation — delegation to a team rather than individual RM

Delegation Auto-Revert — scheduled job with monitoring

Bulk Client Handover — CSV/Excel upload with stage-then-activate model

Portfolio Context Panel — AUM, holdings, revenue display during handover

Downloadable Reports — PDF/Excel with KPIs

Conflict of Interest Management — CRUD for compliance officers

SLA Configuration Admin — configurable thresholds

Scrutiny Template Admin — add/edit/deactivate checklist items

Concurrent Handover Protection — database constraints (deployed with Release 1 schema)

Integration with GL (fee reassignment), Consent, Corporate Actions

## 2.3 Out of Scope

Client onboarding or prospect creation workflows (existing modules)

RM performance evaluation or incentive calculation

Client self-service portal for requesting RM changes (future phase)

Automated RM matching/recommendation engine

External CRM integrations (e.g., Salesforce sync)

SMS/push notification channels (email and in-app only)

Scored Relationship Continuity model (deferred to v2 — raw metrics shown instead)

Jurisdiction-based automatic consent routing (simplified consent in v1)

## 2.4 Assumptions

Trust OMS user management, client/prospect/lead modules are operational

All RMs have valid accounts with RELATIONSHIP_MANAGER or SENIOR_RM roles

PostgreSQL + Drizzle ORM is the persistence layer

React + shadcn/ui + Tailwind CSS is the front-end stack

Express.js + TypeScript is the back-end framework

Bearer token auth via httpOnly cookies is in place

Existing maker-checker CRUD factory pattern will be extended

Existing reversal-service.ts pattern will be adapted for handover reversal

## 2.5 Constraints

Must integrate with existing Drizzle ORM schema

Must use existing RBAC middleware (requireBackOfficeRole, requireRole)

Must follow API pattern: /api/v1/<domain>/<sub-routes>

Must comply with data privacy regulations (PDPA, GDPR) — data minimization enforced

Bulk upload: 10 MB max, 5,000 records max, mandatory 24-hour staging period

SLA enforcement is advisory only — notifications, no auto-approval

Anti-corruption layer required for each integration dependency

# 3. Release Strategy

Based on adversarial evaluation, the module follows a 2-release delivery strategy to reduce risk and deliver regulatory-critical features first.

## 3.1 Release 1 — Core Handover (8 weeks)

| Week | Phase | Features |
| --- | --- | --- |
| 1-3 | Core Handover | FR-001 Lead Handover, FR-002 Prospect Handover, FR-003 Client Handover with Scrutiny Checklist |
| 4-5 | Authorization & Compliance | FR-004 Handover Authorization, FR-012 Compliance Gate Checks, FR-021 Handover Reversal, FR-022 Client Notification |
| 6 | Operations | FR-013 SLA Tracking, FR-014 Dashboard, FR-016 Notification Engine |
| 7 | Audit & Polish | FR-018 Audit Trail Viewer, dark mode, responsive, i18n labels |
| 8 | UAT & Go-Live | User acceptance testing, bug fixes, deployment |

## 3.2 Release 2 — Delegation & Enrichment (6 weeks)

| Week | Phase | Features |
| --- | --- | --- |
| 9-10 | Delegation | FR-006 Lead Delegation, FR-007 Prospect Delegation, FR-008 Client Delegation, FR-010 Auto-Revert, FR-009 Team/Pool Delegation |
| 11-12 | Bulk & Enrichment | FR-005 Bulk Upload (stage-then-activate), FR-011 Portfolio Context Panel, FR-017 COI Management |
| 13 | Admin & Reports | FR-015 Reports (PDF/Excel), FR-019 SLA Config Admin, FR-020 Scrutiny Template Admin |
| 14 | UAT & Go-Live | Release 2 UAT, bug fixes, deployment |

## 3.3 Release Criteria

Release 1 Go-Live Criteria:

All 11 Release 1 FRs pass acceptance criteria

Compliance gates tested against 50+ scenarios (KYC, sanctions, COI)

Maker-checker workflow tested end-to-end with real role assignments

SLA notifications delivered within 5 minutes of threshold breach

Audit trail captures all lifecycle events with correct actor/role

Load test: 200 concurrent users, < 500ms p95 response time

Security audit passed (OWASP Top 10)

UAT sign-off from Operations, Compliance, and RM representatives

# 4. User Roles & Permissions

## 4.1 Role Definitions

| Role Code | Display Name | Description |
| --- | --- | --- |
| BO_MAKER | Operations User Maker | Initiates handovers and delegations. Uploads bulk files. Cannot authorize own submissions. |
| BO_CHECKER | Operations User Checker | Reviews and authorizes/rejects handover requests. Cannot initiate handovers. |
| BO_HEAD | Operations Head | Full read access. Override SLA escalations. Configure scrutiny checklist. Approve bulk uploads. |
| RELATIONSHIP_MANAGER | Relationship Manager | Views own clients/leads/prospects. Receives handover/delegation notifications. |
| SENIOR_RM | Senior RM / Branch Manager | Views branch handovers/delegations. Receives escalation notifications. |
| COMPLIANCE_OFFICER | Compliance Officer | Read-only audit access. Flag conflicts of interest. Override compliance blocks with reason. |
| SYSTEM_ADMIN | System Administrator | Configure SLA thresholds, scrutiny templates, delegation policies. No business handover access. |

## 4.2 Permissions Matrix

| Action | BO_MAKER | BO_CHECKER | BO_HEAD | RM | SENIOR_RM | COMPLIANCE | ADMIN |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Initiate Handover | Yes | No | Yes | No | No | No | No |
| Authorize/Reject Handover | No | Yes | Yes | No | No | No | No |
| Reverse Authorized Handover | Yes | No | Yes | No | No | No | No |
| Approve Handover Reversal | No | Yes | Yes | No | No | No | No |
| Initiate Delegation (R2) | Yes | No | Yes | No | No | No | No |
| Upload Bulk Handover (R2) | Yes | No | Yes | No | No | No | No |
| Approve Staged Bulk Upload (R2) | No | Yes | Yes | No | No | No | No |
| View Own Handovers | Yes | Yes | Yes | Yes | Yes | Yes | No |
| View Branch Handovers | No | No | Yes | No | Yes | Yes | No |
| View All Handovers | No | No | Yes | No | No | Yes | No |
| View Portfolio Context (aggregate) | Yes | No | Yes | Yes | Yes | No | No |
| View Portfolio Context (detail) | No | Yes | Yes | No | No | No | No |
| View Audit Logs | No | No | Yes | No | No | Yes | Yes |
| Flag Conflict of Interest | No | No | No | No | No | Yes | No |
| Override Compliance Block | No | No | No | No | No | Yes | No |
| Configure SLA/Templates | No | No | Yes | No | No | No | Yes |
| View Dashboard | Yes | Yes | Yes | Yes | Yes | Yes | No |
| Download Reports (R2) | Yes | Yes | Yes | No | Yes | Yes | No |

# 5. Data Model

All entities use PostgreSQL via Drizzle ORM. Every table includes created_at, updated_at, created_by, updated_by audit columns. Soft-delete via is_deleted boolean.

## 5.1 handovers

Primary entity for permanent RM transfers. One record per handover request.

Relationships: handovers 1→N handover_items; handovers N→1 users (outgoing_rm, incoming_rm, created_by, authorized_by)

| Field | Type | Required | Validation | Default |
| --- | --- | --- | --- | --- |
| id | uuid | Yes | Auto-generated UUID v4 | gen_random_uuid() |
| handover_number | varchar(20) | Yes | Auto: HO-YYYYMMDD-NNNN | System-generated |
| entity_type | enum(lead,prospect,client) | Yes | One of: lead, prospect, client | None |
| outgoing_rm_id | uuid FK→users | Yes | Valid RM user | None |
| incoming_rm_id | uuid FK→users | Yes | Valid RM; != outgoing_rm_id | None |
| incoming_srm_id | uuid FK→users | No | Valid SENIOR_RM if provided | null |
| incoming_referring_rm_id | uuid FK→users | No | Valid RM if provided | null |
| incoming_branch_rm_id | uuid FK→users | No | Valid RM if provided | null |
| reason | text | Yes | Min 10, max 500 chars | None |
| status | enum(draft, pending_auth, authorized, rejected, cancelled, bulk_pending_review, reversed) | Yes | Valid transitions only | draft |
| rejection_reason | text | No | Required if rejected; min 10 chars | null |
| sla_deadline | timestamp | No | Auto-set from SLA config | null |
| authorized_at | timestamp | No | Set on authorization | null |
| authorized_by | uuid FK→users | No | BO_CHECKER or BO_HEAD | null |
| is_bulk_upload | boolean | Yes | true if from bulk upload | false |
| bulk_upload_file_id | uuid FK→bulk_uploads | No | Reference if bulk | null |
| bulk_review_deadline | timestamp | No | Staging deadline for bulk uploads (24hrs) | null |
| requires_client_consent | boolean | Yes | If true, blocks auth until consent recorded | false |
| client_notified_at | timestamp | No | When client notification was sent | null |
| reversed_at | timestamp | No | Set if handover was reversed | null |
| reversed_by | uuid FK→users | No | User who initiated reversal | null |
| reversal_reason | text | No | Required if reversed | null |
| reversal_approved_by | uuid FK→users | No | Checker who approved reversal | null |
| created_at | timestamp | Yes | Auto-set | now() |
| updated_at | timestamp | Yes | Auto-set on update | now() |
| created_by | uuid FK→users | Yes | BO_MAKER or BO_HEAD | None |
| updated_by | uuid FK→users | Yes | Auto-set | None |
| is_deleted | boolean | Yes | Soft delete | false |

Sample Data:

| handover_number | entity_type | status | reason |
| --- | --- | --- | --- |
| HO-20260422-0001 | client | pending_auth | RM resignation effective May 1 2026 |
| HO-20260422-0002 | lead | authorized | Client requested RM change |
| HO-20260421-0003 | client | reversed | Incoming RM reassigned to different branch |

## 5.2 handover_items

Individual entities in a handover. N→1 handovers. Unique constraint: (entity_id, status) WHERE status IN (included, transferred) — prevents concurrent double-assignment.

| Field | Type | Required | Validation | Default |
| --- | --- | --- | --- | --- |
| id | uuid | Yes | Auto-generated | gen_random_uuid() |
| handover_id | uuid FK→handovers | Yes | Valid handover | None |
| entity_id | uuid | Yes | Valid lead/prospect/client | None |
| entity_name_en | varchar(200) | Yes | From source entity | None |
| entity_name_local | varchar(200) | No | Local language name | null |
| previous_rm_id | uuid FK→users | Yes | Current entity RM | None |
| aum_at_handover | decimal(18,2) | No | Snapshot (clients only) | null |
| product_count | integer | No | Active holdings count | null |
| open_orders_count | integer | No | Open orders at handover | null |
| pending_settlements_count | integer | No | Pending settlements | null |
| last_interaction_date | date | No | Most recent call/meeting | null |
| tenure_years | decimal(5,1) | No | Client relationship tenure | null |
| status | enum(included,transferred,failed,reversed) | Yes | Per-item status | included |
| failure_reason | text | No | If status=failed | null |
| has_trades_post_handover | boolean | No | Set if incoming RM executed trades — blocks easy reversal | false |
| created_at | timestamp | Yes | Auto-set | now() |
| updated_at | timestamp | Yes | Auto-set | now() |

Sample Data:

| entity_name_en | aum_at_handover | tenure_years | status |
| --- | --- | --- | --- |
| John Smith | 2,450,000.00 | 8.5 | transferred |
| Sarah Chen | 8,100,000.00 | 12.3 | transferred |
| Robert Lee | null | null | failed (KYC pending) |

## 5.3 scrutiny_checklist_items

Checklist items for client handovers. N→1 handovers, N→1 scrutiny_templates.

| Field | Type | Required | Validation | Default |
| --- | --- | --- | --- | --- |
| id | uuid | Yes | Auto-generated | gen_random_uuid() |
| handover_id | uuid FK→handovers | Yes | entity_type must = client | None |
| template_item_id | uuid FK→scrutiny_templates | Yes | Valid template | None |
| validation_label | varchar(300) | Yes | From template | None |
| status | enum(pending,completed,not_applicable,work_in_progress) | Yes | Must be non-pending for mandatory items before submit | pending |
| remarks | text | No | Max 1000 chars | null |
| completed_by | uuid FK→users | No | Who updated status | null |
| completed_at | timestamp | No | When updated | null |
| created_at | timestamp | Yes | Auto-set | now() |
| updated_at | timestamp | Yes | Auto-set | now() |

Sample Data:

| validation_label | status | remarks |
| --- | --- | --- |
| CRAP/AML check availability | completed | AML clear as of 2026-04-20 |
| Linked/family accounts identified | completed | 2 linked accounts: wife, daughter |
| Future transactions to be done | work_in_progress | Bond maturity May 15 needs follow-up |

## 5.4 scrutiny_templates

Admin-configurable checklist definitions. 13 default items seeded.

| Field | Type | Required | Validation | Default |
| --- | --- | --- | --- | --- |
| id | uuid | Yes | Auto-generated | gen_random_uuid() |
| label | varchar(300) | Yes | Unique | None |
| description | text | No | Instructions for maker | null |
| category | varchar(100) | No | Grouping category | null |
| sort_order | integer | Yes | Display order | 0 |
| is_mandatory | boolean | Yes | Must be non-pending at submit | true |
| is_active | boolean | Yes | Soft-disable | true |
| created_at | timestamp | Yes | Auto-set | now() |
| updated_at | timestamp | Yes | Auto-set | now() |
| created_by | uuid FK→users | Yes | BO_HEAD or SYSTEM_ADMIN | None |

## 5.5 delegations (Release 2)

Temporary RM assignments with date-bound auto-revert. 1→N delegation_items.

| Field | Type | Required | Validation | Default |
| --- | --- | --- | --- | --- |
| id | uuid | Yes | Auto-generated | gen_random_uuid() |
| delegation_number | varchar(20) | Yes | Auto: DL-YYYYMMDD-NNNN | System-generated |
| entity_type | enum(lead,prospect,client) | Yes | One of three | None |
| original_rm_id | uuid FK→users | Yes | RM being covered | None |
| delegate_rm_id | uuid FK→users | No | Required if no team | null |
| delegate_team_id | uuid FK→teams | No | Required if no RM | null |
| start_date | date | Yes | >= today, < end_date | None |
| end_date | date | Yes | > start_date, max 90 days | None |
| reason | text | Yes | Min 10, max 500 chars | None |
| status | enum(scheduled,active,completed,cancelled,reverted) | Yes | Valid transitions | scheduled |
| auto_reverted_at | timestamp | No | Set by revert job | null |
| created_at | timestamp | Yes | Auto-set | now() |
| updated_at | timestamp | Yes | Auto-set | now() |
| created_by | uuid FK→users | Yes | BO_MAKER or BO_HEAD | None |
| is_deleted | boolean | Yes | Soft delete | false |

## 5.6 delegation_items (Release 2)

Individual entities in a delegation. N→1 delegations.

| Field | Type | Required | Validation | Default |
| --- | --- | --- | --- | --- |
| id | uuid | Yes | Auto-generated | gen_random_uuid() |
| delegation_id | uuid FK→delegations | Yes | Valid delegation | None |
| entity_id | uuid | Yes | Valid entity | None |
| entity_name_en | varchar(200) | Yes | From source | None |
| entity_name_local | varchar(200) | No | Local name | null |
| status | enum(delegated,reverted,cancelled) | Yes | Per-item status | delegated |
| reverted_at | timestamp | No | When reverted | null |
| created_at | timestamp | Yes | Auto-set | now() |
| updated_at | timestamp | Yes | Auto-set | now() |

## 5.7 compliance_gates

Compliance check results per handover item. Append-only log of all checks.

| Field | Type | Required | Validation | Default |
| --- | --- | --- | --- | --- |
| id | uuid | Yes | Auto-generated | gen_random_uuid() |
| handover_id | uuid FK→handovers | Yes | Reference handover | None |
| handover_item_id | uuid FK→handover_items | Yes | Specific entity | None |
| gate_type | enum(kyc_pending, sanctions_alert, open_complaint, conflict_of_interest, pending_settlement) | Yes | Type of check | None |
| result | enum(passed, blocked, warning) | Yes | Check outcome | None |
| details | text | No | Finding description | null |
| override_by | uuid FK→users | No | COMPLIANCE_OFFICER only | null |
| override_reason | text | No | Required if overridden | null |
| checked_at | timestamp | Yes | When checked | now() |
| created_at | timestamp | Yes | Auto-set | now() |

## 5.8 handover_audit_log

Immutable audit trail. Append-only — no updates or deletes.

| Field | Type | Required | Validation | Default |
| --- | --- | --- | --- | --- |
| id | uuid | Yes | Auto-generated | gen_random_uuid() |
| event_type | enum(handover_created, handover_submitted, handover_authorized, handover_rejected, handover_cancelled, handover_reversed, reversal_approved, delegation_created, delegation_activated, delegation_reverted, delegation_cancelled, compliance_check, compliance_override, scrutiny_updated, bulk_upload, bulk_reviewed, client_notified) | Yes | Valid event | None |
| reference_type | enum(handover, delegation, bulk_upload) | Yes | Entity type | None |
| reference_id | uuid | Yes | ID of handover/delegation | None |
| actor_id | uuid FK→users | Yes | Who acted | None |
| actor_role | varchar(50) | Yes | Role at time of action | None |
| details | jsonb | No | Before/after values | null |
| ip_address | varchar(45) | No | Client IP | null |
| user_agent | varchar(500) | No | Browser info | null |
| created_at | timestamp | Yes | Immutable | now() |

## 5.9 sla_configurations

Admin-configurable SLA thresholds per entity type.

| Field | Type | Required | Validation | Default |
| --- | --- | --- | --- | --- |
| id | uuid | Yes | Auto-generated | gen_random_uuid() |
| entity_type | enum(lead,prospect,client) | Yes | Unique per type | None |
| warning_hours | integer | Yes | < deadline_hours | 24 |
| deadline_hours | integer | Yes | > warning, < escalation | 48 |
| escalation_hours | integer | Yes | > deadline_hours | 72 |
| is_active | boolean | Yes | Active flag | true |
| created_at | timestamp | Yes | Auto-set | now() |
| updated_at | timestamp | Yes | Auto-set | now() |
| created_by | uuid FK→users | Yes | SYSTEM_ADMIN | None |

## 5.10 bulk_uploads (Release 2)

Tracks bulk handover file uploads with stage-then-activate model.

| Field | Type | Required | Validation | Default |
| --- | --- | --- | --- | --- |
| id | uuid | Yes | Auto-generated | gen_random_uuid() |
| file_name | varchar(255) | Yes | Original file name | None |
| file_type | enum(csv,xlsx) | Yes | csv or xlsx | None |
| file_size_bytes | integer | Yes | Max 10,485,760 | None |
| record_count | integer | No | Total records | null |
| success_count | integer | No | Processed OK | null |
| failure_count | integer | No | Failed records | null |
| status | enum(uploaded, processing, staged, reviewed, activated, failed) | Yes | Lifecycle status | uploaded |
| review_deadline | timestamp | No | 24 hours from staging completion | null |
| reviewed_by | uuid FK→users | No | BO_CHECKER who reviewed | null |
| reviewed_at | timestamp | No | When reviewed | null |
| error_log | jsonb | No | Row-level errors | null |
| pre_approval_reference | varchar(100) | Yes | BO_HEAD approval reference number | None |
| uploaded_by | uuid FK→users | Yes | BO_MAKER or BO_HEAD | None |
| created_at | timestamp | Yes | Auto-set | now() |
| updated_at | timestamp | Yes | Auto-set | now() |

## 5.11 conflict_of_interest_flags (Release 2)

Compliance-managed conflict flags between RMs and clients.

| Field | Type | Required | Validation | Default |
| --- | --- | --- | --- | --- |
| id | uuid | Yes | Auto-generated | gen_random_uuid() |
| rm_id | uuid FK→users | Yes | RM with conflict | None |
| client_id | uuid FK→clients | Yes | Client involved | None |
| conflict_type | varchar(100) | Yes | family_relationship, financial_interest, prior_complaint, regulatory_restriction, other | None |
| description | text | Yes | Conflict details | None |
| flagged_by | uuid FK→users | Yes | COMPLIANCE_OFFICER | None |
| is_active | boolean | Yes | Currently active | true |
| resolved_at | timestamp | No | When resolved | null |
| resolved_by | uuid FK→users | No | Who resolved | null |
| resolution_reason | text | No | Required on resolution | null |
| created_at | timestamp | Yes | Auto-set | now() |
| updated_at | timestamp | Yes | Auto-set | now() |

# 6. Functional Requirements — Release 1 (11 FRs)

## FR-001: Lead Handover Initiation

BO_MAKER selects one or more leads from a filterable grid and reassigns them to an incoming RM. Creates a handover with status=pending_auth.

User Story: As an Operations Maker, I want to select multiple leads and reassign them to a new RM so that lead coverage continues without gaps.

Acceptance Criteria:

AC1: Grid displays all leads for selected outgoing RM: Lead ID, Name (EN/Local), Cost ID, RM ID, RM Name, Status

AC2: Grid supports filtering by location and preferred language

AC3: Multi-select checkboxes for batch selection

AC4: Incoming RM dropdown: only RELATIONSHIP_MANAGER or SENIOR_RM users

AC5: Handover Reason mandatory (min 10 chars); Save disabled until all mandatory fields filled

AC6: On save: toast "Handover Initiated Successfully — HO-YYYYMMDD-NNNN"

AC7: Audit log entry: event_type=handover_created

AC8: Concurrent protection: if lead already in pending handover, shown as unavailable with tooltip

Business Rules:

BR1: Incoming RM != outgoing RM

BR2: Lead in pending_auth handover cannot be in another handover (DB unique constraint)

BR3: Lead under active delegation can still be handed over; delegation cancelled on auth

Edge Cases:

If no leads match filter: empty state "No leads found for this RM." Session expiry loses unsaved data (no draft auto-save).

## FR-002: Prospect Handover Initiation

Identical to FR-001 for prospects. BO_MAKER selects prospects, specifies incoming RM, submits for authorization.

User Story: As an Operations Maker, I want to hand over prospects so that prospecting efforts continue during RM transitions.

Acceptance Criteria:

AC1: Prospect grid: Prospect ID, Name (EN/Local), Cost ID, RM, Referring RM, Status

AC2: Same filtering, multi-select, and validation as FR-001

AC3: Creates handover with entity_type=prospect

Business Rules:

BR1: Same rules as FR-001 for prospects

Edge Cases:

Same as FR-001.

## FR-003: Client Handover with Scrutiny Checklist

Client handover includes additional RM fields (Referring, Branch), mandatory Scrutiny Checklist, Portfolio Complexity Indicators (raw data, not scored), and compliance gates.

User Story: As an Operations Maker, I want to hand over clients with a complete scrutiny review and compliance checks so that incoming RMs have full context.

Acceptance Criteria:

AC1: Client grid: Client ID, Name, Cost ID, RM, Referring RM, Branch RM, Status

AC2: Selected clients panel shows Portfolio Complexity Indicators: AUM (aggregate), product count, open orders, pending settlements, tenure years, last interaction date

AC3: Scrutiny Checklist panel: all active template items with Status dropdown and Remarks field

AC4: Each mandatory item must have status != pending before Save is enabled

AC5: Compliance gates auto-run on Save: KYC, sanctions, complaints, COI, settlement threshold

AC6: Blocked clients shown with red badge and reason; can still save but blocked items get status=failed

AC7: Data minimization: BO_MAKER sees aggregate AUM and counts only; full detail shown to BO_CHECKER during authorization

Business Rules:

BR1: All mandatory scrutiny items must have status != pending

BR2: Compliance gates checked per-client; individual items may be blocked

BR3: Incoming Referring RM and Branch RM optional (client-only fields)

BR4: If all clients blocked by compliance, handover status=cancelled

Edge Cases:

If KYC status changes to pending between form load and save, compliance gate catches it at save time.

## FR-004: Handover Authorization (Checker Approval)

BO_CHECKER reviews pending handovers, sees full detail including portfolio context (detailed view), scrutiny checklist, compliance results. Can authorize or reject.

User Story: As an Operations Checker, I want to review and authorize handovers so that RM transitions are properly governed.

Acceptance Criteria:

AC1: Queue shows pending_auth handovers sorted by SLA deadline (urgent first)

AC2: Columns: Number, Entity Type, Outgoing RM, Incoming RM, Item Count, Created At, SLA Deadline, SLA Status badge

AC3: Detail view: items with full portfolio detail (AUM breakdown, top holdings), scrutiny checklist, compliance results

AC4: Authorize: status→authorized, RM reassignment executes, items→transferred

AC5: Reject: modal with rejection_reason (min 10 chars), status→rejected, maker notified

AC6: Checker cannot authorize own handovers (created_by != authorized_by)

AC7: If incoming RM deactivated since creation: auth fails with "Incoming RM inactive"

AC8: Audit entries for authorize/reject with actor details

Business Rules:

BR1: Auth updates all items included→transferred and source entity rm_id to incoming

BR2: Client referring_rm and branch_rm updated if provided

BR3: Items with status=failed (compliance blocked) excluded from transfer

BR4: GL fee reassignment triggered for client transfers

Edge Cases:

If all items are compliance-blocked, authorization is disabled with message "No transferable items."

## FR-012: Compliance Gate Checks

Automated compliance checks per client before handover submission. Five gate types with adapter pattern for each integration.

User Story: As a Compliance Officer, I want handovers auto-blocked when compliance issues exist so that regulatory obligations are maintained.

Acceptance Criteria:

AC1: Checks run automatically on Save (client handovers)

AC2: Results panel: one row per client per check, color-coded (green=passed, red=blocked, amber=warning)

AC3: Blocked items: handover can save but blocked items get status=failed

AC4: COMPLIANCE_OFFICER can override blocks with mandatory override_reason

AC5: Override logged in compliance_gates and audit_log

AC6: Circuit breaker: if compliance service unavailable, save blocked entirely with "Compliance service unavailable" message

Business Rules:

BR1: KYC gate: kycCases.status IN (pending, expired)

BR2: Sanctions gate: sanctionsScreeningLog.unresolved = true

BR3: Complaint gate: client.has_open_complaint = true

BR4: COI gate: conflict_of_interest_flags WHERE incoming_rm_id AND client_id AND is_active=true

BR5: Settlement gate: pending_settlement_value > configurable threshold (default $500,000)

Edge Cases:

If compliance service times out after 30 seconds, circuit breaker opens. Retryable after 60 seconds.

## FR-021: Handover Reversal (NEW — from Evaluation)

Post-authorization reversal within configurable window (default 7 days, max 30 days). Reverts client/lead/prospect RM assignment to original RM. Requires maker-checker approval. If incoming RM has executed trades for client, compliance review is mandatory.

User Story: As an Operations Maker, I want to reverse a handover when circumstances change so that clients return to the appropriate RM.

Acceptance Criteria:

AC1: Reversal button available on authorized handovers within reversal window (default 7 days)

AC2: Reversal reason mandatory (min 10 chars)

AC3: Creates reversal request: handover status→pending_reversal

AC4: BO_CHECKER approves reversal: status→reversed, RM assignments revert, items→reversed

AC5: If has_trades_post_handover=true for any item, COMPLIANCE_OFFICER must also approve

AC6: After reversal window: "Reversal window expired. Create a new handover instead." message

AC7: Audit log: handover_reversed and reversal_approved events

AC8: Notifications: both RMs and branch manager notified of reversal

Business Rules:

BR1: Reversal window configurable (default 7 days, max 30 days) via sla_configurations

BR2: Reversal requires maker-checker (different person from reversal initiator)

BR3: Trade check: system queries trades table for incoming_rm_id + client_id since authorized_at

BR4: If trades exist, three-way approval: BO_MAKER initiates, BO_CHECKER approves, COMPLIANCE_OFFICER confirms

BR5: Reversed handover remains in audit trail — not deleted

Edge Cases:

If original RM account deactivated since handover, reversal blocked with "Original RM inactive — create new handover."

## FR-022: Client Notification on RM Change (NEW — from Evaluation)

All client handovers trigger a configurable notification to the client. A requires_consent flag can block authorization until consent is recorded.

User Story: As a Compliance Officer, I want clients notified of RM changes so that regulatory notification requirements are satisfied.

Acceptance Criteria:

AC1: On handover authorization, system queues client notification per configurable email template

AC2: Notification includes: new RM name, contact details, effective date

AC3: requires_consent boolean on handover: when true, authorization blocked until consent recorded

AC4: Consent recording: manual checkbox "Client consent obtained" with date and method fields

AC5: client_notified_at timestamp set when notification sent

AC6: Audit log: client_notified event

Business Rules:

BR1: Client notification is mandatory for all client handovers (not leads/prospects)

BR2: requires_consent default is false; configurable per client or per jurisdiction in future

BR3: Notification template configurable by SYSTEM_ADMIN

BR4: If email delivery fails after 3 retries, notification marked failed; handover proceeds

Edge Cases:

If client has no email on file, notification logged as "undeliverable" and a manual follow-up task is flagged.

## FR-013: SLA Tracking and Escalation

Each handover gets SLA deadline from config. Warning/escalation notifications at thresholds. SLA is advisory only.

User Story: As an Operations Head, I want SLA tracking so that pending handovers are processed promptly.

Acceptance Criteria:

AC1: SLA deadline auto-calculated at handover creation

AC2: Warning notification to BO_CHECKER at warning_hours threshold

AC3: Escalation notification to BO_HEAD at escalation_hours

AC4: SLA badge on auth queue: On Track (green), At Risk (amber), Overdue (red)

AC5: Dashboard widget: SLA compliance percentage

Business Rules:

BR1: SLA clock resets if rejected and resubmitted

BR2: Bulk handovers exempt from SLA

BR3: SLA is advisory — no auto-approval

BR4: Missing SLA config defaults to 48h deadline, 24h warning

Edge Cases:

If SLA job fails, next run catches up (idempotent check).

## FR-014: Handover Dashboard

Real-time dashboard with summary cards, pending handovers table, SLA compliance chart, trends.

User Story: As a Senior RM, I want a dashboard overview so that I can monitor team transitions.

Acceptance Criteria:

AC1: Summary cards: Pending Handovers, Active Delegations (R2), Overdue SLAs, Month Total

AC2: Pending Handovers table with quick-action for checker

AC3: SLA Compliance line chart (30 days)

AC4: Monthly Handover Trend bar chart (12 months)

AC5: Filters: date range, entity_type, RM, branch, status

AC6: Auto-refresh every 60 seconds

AC7: CSV export from dashboard tables

Business Rules:

BR1: RM sees own data; SENIOR_RM sees branch; BO_HEAD/COMPLIANCE sees global

Edge Cases:

Empty state with guidance message on new deployment.

## FR-016: Notification Engine

Email + in-app notifications for all handover lifecycle events.

User Story: As an Incoming RM, I want notifications when clients are handed over so I can prepare.

Acceptance Criteria:

AC1: In-app bell icon with unread count

AC2: Email for critical events (authorized, rejected, SLA warning)

AC3: Configurable preferences per user (email on/off per event type)

AC4: Content: event summary, entity details, action link

AC5: Email retry: 3 attempts with exponential backoff; in-app always delivered

Business Rules:

BR1: Compliance notifications (override, escalation) cannot be opted out

Edge Cases:

Email service down: in-app still delivered. Failed emails logged for retry.

## FR-018: Audit Trail Viewer

Read-only interface for viewing immutable handover audit log.

User Story: As a Compliance Officer, I want to view the full audit trail so I can demonstrate compliance during audits.

Acceptance Criteria:

AC1: Filterable table: date range, event_type, reference_type, actor

AC2: Columns: Timestamp, Event Type (badge), Reference, Actor, Role, Details (truncated)

AC3: Row click: detail dialog with JSON viewer for full event details

AC4: CSV export functionality

AC5: No edit/delete capability

Business Rules:

BR1: Access: COMPLIANCE_OFFICER, BO_HEAD, SYSTEM_ADMIN only

BR2: Records immutable via all interfaces

Edge Cases:

Date ranges > 6 months paginate at 100 records/page.

# 7. Functional Requirements — Release 2 (11 FRs)

## FR-005: Bulk Client Handover (Stage-Then-Activate)

CSV/Excel upload for mass client reassignment. REVISED: Uses stage-then-activate model. Uploads create handovers in bulk_pending_review status. After 24-hour review period, BO_CHECKER activates. Requires BO_HEAD pre-approval reference.

User Story: As an Operations Maker, I want to upload bulk handovers with a review period so that mass transitions are both efficient and properly governed.

Acceptance Criteria:

AC1: Upload accepts .csv/.xlsx, max 10MB, max 5,000 records

AC2: Required: client_id, incoming_rm_id, handover_reason, pre_approval_reference

AC3: Processing creates handovers with status=bulk_pending_review

AC4: 24-hour review window starts on processing completion

AC5: BO_CHECKER reviews staged handovers and activates (status→authorized) or rejects

AC6: During review window, RM assignments NOT yet changed — clients remain with original RM

AC7: Compliance gates checked per-client; blocked items logged but do not block file

AC8: Error log with row-level errors downloadable

Business Rules:

BR1: Pre-approval reference from BO_HEAD mandatory — validated against existing approval records

BR2: Duplicate client_ids: last occurrence wins with warning in error log

BR3: If review window expires without action, BO_HEAD escalation notification sent

BR4: Audit log: bulk_upload and bulk_reviewed events

Edge Cases:

Interrupted processing: status stays "processing", retryable. Stuck uploads manually marked failed by admin.

## FR-006: Lead Delegation (Temporary Assignment)

BO_MAKER temporarily reassigns leads to another RM for a date range. Auto-authorized. Auto-reverts on end date.

User Story: As an Operations Maker, I want to temporarily delegate leads so that follow-up continues during RM absence.

Acceptance Criteria:

AC1: Lead grid for selected original RM

AC2: Delegation Details: Reassign To (mandatory), Start Date (>= today), End Date (> start, max 90 days), Reason (mandatory, min 10 chars)

AC3: Status: scheduled (future start) or active (today start)

AC4: Toast: "Delegation Done Successfully — DL-YYYYMMDD-NNNN"

AC5: No authorization step

AC6: Audit: delegation_created

Business Rules:

BR1: Delegate RM != original RM

BR2: Lead in active delegation cannot be re-delegated

BR3: Max 90 days

BR4: Scheduled delegations activate on start_date via daily job at 00:01

Edge Cases:

Early return: maker cancels delegation, immediate revert.

## FR-007: Prospect Delegation

Same as FR-006 for prospects.

User Story: As an Operations Maker, I want to delegate prospects during RM absence.

Acceptance Criteria:

AC1: Same workflow as FR-006 for prospects

Business Rules:

BR1: Same rules as FR-006

Edge Cases:

Same as FR-006.

## FR-008: Client Delegation

Client delegation with Portfolio Complexity Indicators displayed for each selected client.

User Story: As an Operations Maker, I want to delegate clients with portfolio visibility so high-value clients get appropriate coverage.

Acceptance Criteria:

AC1: Client grid shows AUM, product count per row

AC2: Delegation Details same as FR-006

AC3: Warning for clients with AUM > threshold: "High-value client — verify delegate RM experience"

Business Rules:

BR1: Same as FR-006; BR2: No compliance gates for delegations (temporary)

Edge Cases:

Same as FR-006.

## FR-009: Team/Pool Delegation

Delegate entities to a team pool instead of individual RM. Team members self-assign from pool. All items revert on expiry.

User Story: As an Operations Maker, I want to delegate to a team so multiple RMs share holiday coverage.

Acceptance Criteria:

AC1: Team dropdown in delegation form (alternative to individual RM)

AC2: Team shows member count

AC3: Pool queue visible to team members

AC4: Self-assignment from pool

AC5: All items revert on expiry regardless of who claimed them

Business Rules:

BR1: Either delegate_rm_id OR delegate_team_id (not both)

BR2: Team min 2 active members

Edge Cases:

Team dissolved during delegation: immediate auto-revert + BO_HEAD alert.

## FR-010: Delegation Auto-Revert

Daily scheduled job at 00:01 reverts expired delegations. Idempotent, monitored, with manual fallback.

User Story: As the System, I want expired delegations auto-reverted so RM assignments normalize without manual work.

Acceptance Criteria:

AC1: Job runs daily at 00:01

AC2: Processes delegations where end_date <= today AND status=active

AC3: Items: delegated→reverted; entity rm_id reverted to original

AC4: Delegation status→reverted

AC5: Notifications to both RMs

AC6: Audit: delegation_reverted

AC7: Monitoring alert if any delegation > 1 day past end_date and still active

AC8: Manual revert button available on delegation detail as fallback

Business Rules:

BR1: If original RM deactivated: delegation stays active, escalation to BO_HEAD

BR2: Job is idempotent — safe to run multiple times

Edge Cases:

DB outage: retries on next run. Alert if backlog > 24 hours.

## FR-011: Portfolio Context Panel

Side panel showing portfolio complexity indicators during client handover/delegation. Data minimization enforced by role.

User Story: As an Operations Maker, I want to see portfolio context so I can assess handover impact.

Acceptance Criteria:

AC1: Panel appears on client selection

AC2: BO_MAKER view (aggregate): Total AUM, product count, open orders count, pending settlements count, tenure, last interaction date

AC3: BO_CHECKER view (detailed): AUM by asset class (pie chart), top 5 holdings, individual order details, 12-month revenue, last 3 call reports

AC4: PII access logging on all portfolio context API calls

Business Rules:

BR1: Data read-only, fetched real-time from existing tables

Edge Cases:

New client with no positions: "No portfolio data available" message.

## FR-015: Handover Reports (PDF/Excel)

Downloadable reports summarizing handover/delegation activity.

User Story: As a Compliance Officer, I want downloadable reports for regulatory audits.

Acceptance Criteria:

AC1: Report generation from Dashboard with date range

AC2: PDF: executive summary, KPI table, handover list, compliance summary

AC3: Excel: raw data export with all fields

AC4: Filters: date range (mandatory), entity_type, RM, branch, status

AC5: Async generation with notification when ready

AC6: Available for download 7 days

Business Rules:

BR1: Data scoped to user permissions

BR2: Max 24-month date range

Edge Cases:

Range > 12 months: warning that report may take longer.

## FR-017: Conflict of Interest Management

CRUD for compliance officers to flag/manage COI between RMs and clients.

User Story: As a Compliance Officer, I want to flag conflicts so inappropriate RM assignments are prevented.

Acceptance Criteria:

AC1: CRUD interface for COMPLIANCE_OFFICER

AC2: Search by RM or client

AC3: Create: select RM, client, type, description

AC4: Deactivate with resolution reason

AC5: Active flags checked during handover compliance gates

Business Rules:

BR1: Only COMPLIANCE_OFFICER can manage

BR2: Types: family_relationship, financial_interest, prior_complaint, regulatory_restriction, other

BR3: Deactivation requires resolution reason

Edge Cases:

Flag created after handover pending_auth: caught during authorization compliance re-check.

## FR-019: SLA Configuration Admin

Admin interface for SLA thresholds per entity type.

User Story: As a System Administrator, I want to configure SLA thresholds for business tuning.

Acceptance Criteria:

AC1: Table of current configs per entity type

AC2: Edit: warning_hours, deadline_hours, escalation_hours (positive integers)

AC3: Changes apply to new handovers only

AC4: Validation: warning < deadline < escalation

Business Rules:

BR1: SYSTEM_ADMIN and BO_HEAD only

Edge Cases:

All configs deactivated: handovers created without SLA tracking.

## FR-020: Scrutiny Checklist Template Admin

Admin management of scrutiny template items. Add, edit, deactivate. No drag-and-drop in Release 2 (simple sort order field instead).

User Story: As an Operations Head, I want to manage scrutiny items so checklists evolve with requirements.

Acceptance Criteria:

AC1: Table of all templates with sort_order field (editable)

AC2: Add: label, description, category, is_mandatory

AC3: Edit existing items

AC4: Deactivate (is_active=false) — preserved in history

AC5: Cannot delete — only deactivate

Business Rules:

BR1: BO_HEAD and SYSTEM_ADMIN only

BR2: At least one mandatory item must remain active

BR3: Changes apply to new handovers only

Edge Cases:

Deactivating last mandatory item rejected: "At least one mandatory item required."

# 8. User Interface Requirements

## 8.1 Handover Dashboard (R1)

Purpose: Central monitoring hub

Layout: Top: 4 metric cards. Middle: Pending table (60%) + Active Delegations table (40%, R2). Bottom: SLA chart + Trend chart. Filter bar above.

Components: Cards, DataTable, LineChart, BarChart, DateRangePicker, Select, Badge. CSV export button.

Navigation: Sidebar > Relationship > Handover Dashboard. Cards link to filtered views.

Responsive: Tablet: cards 2x2, tables scroll, charts stack. <768px: single column.

## 8.2 Handover Initiation Form (R1)

Purpose: Multi-step handover creation

Layout: Tabs: Lead|Prospect|Client. Left (60%): entity grid with search/filter + checkboxes. Right (40%): Selected items list. Below: Incoming RM details. Client tab: Scrutiny Checklist accordion + Portfolio indicators (aggregate). Bottom: Save/Cancel + Compliance Results.

Components: Tabs, DataTable, Select, Textarea, Accordion, Alert, Badge, Toast.

Navigation: Sidebar > Relationship > Handover > New Handover.

Responsive: Tablet: grid and list stack vertically.

## 8.3 Authorization Queue (R1)

Purpose: Checker review workspace

Layout: Full-width DataTable sorted by SLA urgency. Row click opens detail Sheet with tabs: Items, Scrutiny (client), Compliance, Audit. Footer: Authorize (green) + Reject (red). Reject opens reason dialog. Detail shows full portfolio for checker.

Components: DataTable, Sheet, Tabs, Badge, Button, Textarea, Toast, JSON viewer for audit.

Navigation: Sidebar > Authorization > Handover Authorization.

Responsive: Detail sheet full-screen on tablet.

## 8.4 Handover Reversal Dialog (R1)

Purpose: Post-auth reversal initiation

Layout: Accessible from authorized handover detail. Shows reversal window remaining. Reason textarea. Trade-check warning if trades detected. Submit creates reversal request for checker approval.

Components: Dialog, Textarea, Alert (trade warning), Button.

Navigation: From handover detail > Reverse button.

Responsive: Dialog adapts to screen width.

## 8.5 Delegation Form (R2)

Purpose: Temporary assignment creation

Layout: Same tab pattern. RM/Team radio toggle. DatePicker for start/end. Client tab: inline AUM/indicators.

Components: Tabs, DataTable, RadioGroup, DatePicker, Textarea, Button, Toast.

Navigation: Sidebar > Relationship > Delegation > New Delegation.

Responsive: Same as handover form.

## 8.6 Bulk Upload Page (R2)

Purpose: File upload with staging

Layout: Drag-drop upload zone. Pre-approval reference input. Processing status + progress. Staged items review table. Activate/Reject buttons for checker. Error log download.

Components: FileUpload, Input, Progress, DataTable, Alert, Button, Badge.

Navigation: Sidebar > Relationship > Handover > Bulk Upload.

Responsive: Single column on all sizes.

## 8.7 Audit Trail Viewer (R1)

Purpose: Compliance audit browser

Layout: Filter bar: date range, event_type multi-select, reference_type, actor. Full-width table. Row click: JSON detail dialog. Export button.

Components: DataTable, DateRangePicker, Select, Dialog, JsonViewer, Button, Badge.

Navigation: Sidebar > Compliance > Handover Audit Trail.

Responsive: Table scrolls horizontally. Dialog full-screen on tablet.

## 8.8 Admin Configuration (R2)

Purpose: SLA + Scrutiny Template management

Layout: Two tabs: SLA Config | Scrutiny Templates. SLA: inline edit table. Scrutiny: table with add button, edit dialog, sort_order field.

Components: Tabs, DataTable with inline edit, Dialog, Switch, Button.

Navigation: Sidebar > Administration > Handover Configuration.

Responsive: Single column.

# 9. API & Integration Requirements

## 9.1 Error Response Format

{ "error": { "code": "VALIDATION_ERROR", "message": "...", "field": "...", "details": [] } }

Codes: VALIDATION_ERROR, NOT_FOUND, UNAUTHORIZED, FORBIDDEN, COMPLIANCE_BLOCKED, SLA_MISSING, BULK_LIMIT_EXCEEDED, CONFLICT, REVERSAL_WINDOW_EXPIRED, COMPLIANCE_SERVICE_UNAVAILABLE, TRADE_CHECK_REQUIRED

## 9.2 Release 1 Endpoints

| Method | Path | Description | Roles |
| --- | --- | --- | --- |
| GET | /api/v1/handovers | List with filters | BO_MAKER, BO_CHECKER, BO_HEAD, SENIOR_RM, COMPLIANCE |
| POST | /api/v1/handovers | Create handover | BO_MAKER, BO_HEAD |
| GET | /api/v1/handovers/:id | Get detail | BO_MAKER, BO_CHECKER, BO_HEAD, COMPLIANCE |
| PATCH | /api/v1/handovers/:id | Update (draft only) | BO_MAKER, BO_HEAD |
| POST | /api/v1/handovers/:id/submit | Submit for auth (runs compliance) | BO_MAKER, BO_HEAD |
| POST | /api/v1/handovers/:id/authorize | Authorize | BO_CHECKER, BO_HEAD |
| POST | /api/v1/handovers/:id/reject | Reject with reason | BO_CHECKER, BO_HEAD |
| POST | /api/v1/handovers/:id/cancel | Cancel (draft/pending) | BO_MAKER, BO_HEAD |
| POST | /api/v1/handovers/:id/reverse | Initiate reversal | BO_MAKER, BO_HEAD |
| POST | /api/v1/handovers/:id/approve-reversal | Approve reversal | BO_CHECKER, BO_HEAD |
| GET | /api/v1/handovers/:id/compliance | Get compliance results | BO_MAKER, BO_CHECKER, BO_HEAD, COMPLIANCE |
| POST | /api/v1/handovers/:id/compliance/:gateId/override | Override block | COMPLIANCE |
| POST | /api/v1/handovers/:id/notify-client | Send client notification | BO_MAKER, BO_HEAD |
| POST | /api/v1/handovers/:id/record-consent | Record client consent | BO_MAKER, BO_HEAD |
| GET | /api/v1/handovers/dashboard | Dashboard data | All authorized |
| GET | /api/v1/handovers/audit-log | Query audit trail | COMPLIANCE, BO_HEAD, ADMIN |
| GET | /api/v1/clients/:id/portfolio-context | Portfolio summary (role-based detail) | BO_MAKER, BO_CHECKER, BO_HEAD, RM, SENIOR_RM |

## 9.3 Release 2 Endpoints

| Method | Path | Description | Roles |
| --- | --- | --- | --- |
| GET | /api/v1/delegations | List delegations | BO_MAKER, BO_HEAD, SENIOR_RM |
| POST | /api/v1/delegations | Create delegation | BO_MAKER, BO_HEAD |
| GET | /api/v1/delegations/:id | Get detail | BO_MAKER, BO_HEAD, SENIOR_RM |
| POST | /api/v1/delegations/:id/cancel | Cancel (immediate revert) | BO_MAKER, BO_HEAD |
| POST | /api/v1/handovers/bulk-upload | Upload bulk file | BO_MAKER, BO_HEAD |
| GET | /api/v1/handovers/bulk-uploads | List uploads | BO_MAKER, BO_HEAD |
| GET | /api/v1/handovers/bulk-uploads/:id/errors | Error log | BO_MAKER, BO_HEAD |
| POST | /api/v1/handovers/bulk-uploads/:id/activate | Activate staged bulk | BO_CHECKER, BO_HEAD |
| POST | /api/v1/handovers/bulk-uploads/:id/reject | Reject staged bulk | BO_CHECKER, BO_HEAD |
| GET | /api/v1/handovers/reports | Generate report (async) | BO_MAKER, BO_CHECKER, BO_HEAD, SENIOR_RM, COMPLIANCE |
| GET | /api/v1/handover-config/sla | Get SLA config | ADMIN, BO_HEAD |
| PUT | /api/v1/handover-config/sla/:id | Update SLA | ADMIN, BO_HEAD |
| GET | /api/v1/handover-config/scrutiny-templates | List templates | ADMIN, BO_HEAD |
| POST | /api/v1/handover-config/scrutiny-templates | Add template | ADMIN, BO_HEAD |
| PUT | /api/v1/handover-config/scrutiny-templates/:id | Update template | ADMIN, BO_HEAD |
| GET | /api/v1/conflict-of-interest | List COI flags | COMPLIANCE |
| POST | /api/v1/conflict-of-interest | Create flag | COMPLIANCE |
| PATCH | /api/v1/conflict-of-interest/:id | Update/deactivate | COMPLIANCE |

## 9.4 Key Request/Response Examples

POST /api/v1/handovers — Create Handover:

Request: {
  "entity_type": "client",
  "outgoing_rm_id": "rm-001-uuid",
  "incoming_rm_id": "rm-002-uuid",
  "incoming_referring_rm_id": "rm-003-uuid",
  "reason": "RM resignation effective May 1, 2026.",
  "requires_client_consent": false,
  "items": [
    { "entity_id": "cli-001-uuid" },
    { "entity_id": "cli-002-uuid" }
  ],
  "scrutiny_checklist": [
    { "template_item_id": "st-001", "status": "completed", "remarks": "AML clear" },
    { "template_item_id": "st-002", "status": "completed", "remarks": "2 linked accounts" }
  ]
}

Response (201): {
  "id": "ho-uuid",
  "handover_number": "HO-20260422-0001",
  "status": "pending_auth",
  "sla_deadline": "2026-04-24T00:00:00Z",
  "compliance_results": [
    { "entity_id": "cli-001-uuid", "gate_type": "kyc_pending", "result": "passed" },
    { "entity_id": "cli-002-uuid", "gate_type": "sanctions_alert", "result": "passed" }
  ]
}

POST /api/v1/handovers/:id/reverse — Initiate Reversal:

Request: { "reason": "Incoming RM reassigned to different branch within 3 days" }

Response (200): {
  "id": "ho-uuid",
  "status": "pending_reversal",
  "trade_check": { "has_trades": false },
  "reversal_requires_compliance": false
}

## 9.5 Authentication & Rate Limiting

Bearer token via httpOnly cookies. RBAC via requireRole() middleware. Rate limits: 100 req/min read, 20 req/min write, 5 bulk uploads/hour.

# 10. Architectural Requirements (from Evaluation)

## 10.1 Anti-Corruption Layers

Each internal integration must use an adapter pattern to isolate HAM from upstream API changes:

KYC Adapter: Wraps kycCases queries; translates KYC statuses to compliance gate pass/fail

Sanctions Adapter: Wraps sanctionsScreeningLog; translates to pass/blocked

Consent Adapter: Wraps consent-service.ts; checks client notification preferences

GL Adapter: Wraps GL posting for fee reassignment on client handover

Corporate Actions Adapter: Queries pending CA elections for transferred clients

Notification Adapter: Wraps email service; handles retries and fallback

## 10.2 Circuit Breakers

Each compliance gate external call must have a circuit breaker:

Closed state: normal operation, requests pass through

Open state: after 3 consecutive failures, requests fail-fast for 60 seconds

Half-open state: after timeout, allow one request to test recovery

When any gate circuit breaker is open, handover save is blocked with "Compliance service unavailable — please try again later"

Each gate can be independently disabled via feature flag for emergency bypass (logged as compliance_override)

## 10.3 Concurrent Handover Protection

Database-level protection against double-assignment:

Partial unique index on handover_items: CREATE UNIQUE INDEX ON handover_items(entity_id) WHERE status IN ('included', 'transferred')

Submit endpoint uses serializable transaction isolation

UI shows "entity already in pending handover" warning if existing pending found

## 10.4 Scheduled Job Requirements

Delegation auto-revert job (Release 2):

Runs daily at 00:01 server time

Must be idempotent — safe to run multiple times with same result

Monitoring alert: if any delegation > 1 day past end_date and status=active

Manual revert button on delegation detail as UI fallback

SLA notification job: runs every 15 minutes, checks handovers approaching warning/deadline/escalation thresholds

# 11. Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | API response (single handover ops) | < 500ms p95 |
| Performance | Dashboard load | < 2s p95 |
| Performance | Bulk upload processing | > 100 records/sec |
| Performance | Concurrent users | 200 simultaneous |
| Security | Authentication | httpOnly cookie Bearer tokens |
| Security | Authorization | requireRole() on every endpoint |
| Security | Encryption | TLS 1.3 transit; AES-256 at rest |
| Security | OWASP | Top 10 addressed; input sanitization |
| Security | PII logging | logDataAccess() on client/portfolio endpoints |
| Security | Data minimization | Aggregate for maker, detail for checker |
| Scalability | Data volume | 10K handovers/yr, 50K delegations/yr |
| Availability | Uptime | 99.9% |
| Backup | RPO/RTO | < 1hr / < 4hr |
| Accessibility | WCAG | Level AA |
| Browser | Desktop | Chrome/Firefox/Safari/Edge 120+ |
| Browser | Tablet | iPad Safari, Chrome Android |
| UI | Dark mode | Full support matching Trust OMS theme |
| UI | i18n | Multi-language labels; EN + local names |

# 12. Workflow & State Diagrams

## 12.1 Handover State Machine (Revised — includes Reversal)

| Current State | Action | Next State | Side Effects |
| --- | --- | --- | --- |
| (new) | Maker creates | draft | Audit: handover_created. Items: included. |
| draft | Maker edits | draft | Audit: handover_updated. |
| draft | Maker submits | pending_auth | Compliance gates run. SLA set. Notifications: BO_CHECKER. |
| draft | Maker cancels | cancelled | Audit: handover_cancelled. |
| pending_auth | Checker authorizes | authorized | RM reassignment. Items→transferred. GL entries. Client notification. Audit. |
| pending_auth | Checker rejects | rejected | Rejection reason saved. Maker notified. |
| pending_auth | Maker cancels | cancelled | Audit. Checker notified. |
| authorized | Maker initiates reversal (within window) | pending_reversal | Trade check performed. Audit: handover_reversed. |
| pending_reversal | Checker approves reversal | reversed | RM reverted. Items→reversed. Both RMs notified. |
| pending_reversal (with trades) | Compliance confirms | reversed | Three-way approval complete. Full revert. |
| pending_reversal | Checker rejects reversal | authorized | Reversal denied. Remains authorized. |

## 12.2 Bulk Upload State Machine (Revised — Stage-Then-Activate)

| Current State | Action | Next State | Side Effects |
| --- | --- | --- | --- |
| (new) | File uploaded | uploaded | File validated. Pre-approval ref checked. |
| uploaded | Processing starts | processing | Row-by-row validation. Compliance gates per client. |
| processing | All rows processed | staged | Handovers created as bulk_pending_review. 24hr review window starts. |
| staged | Checker activates | activated | All staged handovers→authorized. RM reassignment executes. |
| staged | Checker rejects | rejected | Staged handovers→cancelled. No RM changes. |
| staged | Review window expires | staged (escalation) | BO_HEAD notified. Awaits manual action. |
| processing | Fatal error | failed | Partial results preserved. Retryable. |

## 12.3 Delegation State Machine

| Current State | Action | Next State | Side Effects |
| --- | --- | --- | --- |
| (new) | Maker creates | scheduled or active | Auto-authorized. Items: delegated. Notifications. |
| scheduled | Start date reached | active | Entity rm_id updated. Audit. |
| active | End date reached (job) | reverted | rm_id reverted. Items→reverted. Notifications. |
| active | Maker cancels | cancelled | Immediate revert. Audit. |
| scheduled | Maker cancels | cancelled | No RM changes. Audit. |

# 13. Notification & Communication Requirements

| Event | Channel | Recipients | Template |
| --- | --- | --- | --- |
| Handover submitted | Email+In-app | BO_CHECKER | "Handover {number} Awaiting Authorization — {item_count} {type}(s)" |
| Handover authorized | Email+In-app | Outgoing RM, Incoming RM, Branch Mgr | "Handover {number} Authorized — {item_count} transferred" |
| Handover rejected | Email+In-app | Maker | "Handover {number} Rejected — Reason: {reason}" |
| Handover reversed | Email+In-app | Both RMs, Branch Mgr | "Handover {number} Reversed — clients reverted to {original_rm}" |
| Client RM change notification | Email | Client | "Your RM has changed to {new_rm_name}. Contact: {details}" |
| Delegation created | Email+In-app | Original RM, Delegate RM | "Delegation {number} — {item_count} {type}(s) from {start} to {end}" |
| Delegation reverted | Email+In-app | Both RMs | "Delegation {number} ended — items returned to {original_rm}" |
| SLA warning | Email+In-app | BO_CHECKER | "SLA Warning: Handover {number} — {remaining_hours}h remaining" |
| SLA escalation | Email+In-app | BO_HEAD | "SLA Escalation: Handover {number} overdue by {hours}h" |
| Compliance block | In-app | Maker | "Client {name} blocked: {gate_type} — {details}" |
| Compliance override | Email | BO_HEAD, COMPLIANCE | "Override on {number}: {gate_type} by {officer}" |
| Bulk upload staged | In-app | BO_CHECKER | "Bulk upload {file} staged — {count} records awaiting review" |
| Bulk upload completed | In-app | Uploader | "Bulk {file}: {success} success, {failure} failures" |

Users can opt out of email per event type in profile. In-app always delivered. Compliance notifications (override, escalation) cannot be opted out.

# 14. Reporting & Analytics

| Report | Audience | Sources | Frequency |
| --- | --- | --- | --- |
| Handover Summary | BO_HEAD, COMPLIANCE | handovers, items, users | On-demand + monthly |
| Delegation Activity (R2) | BO_HEAD, SENIOR_RM | delegations, items | On-demand |
| SLA Compliance | BO_HEAD | handovers, sla_config | Weekly auto |
| Compliance Gate Report | COMPLIANCE | compliance_gates | On-demand |
| Audit Trail Export | COMPLIANCE | audit_log | On-demand |
| RM Transition Volume | BO_HEAD, SENIOR_RM | handovers, delegations | Monthly auto |

## 14.1 Key Metrics

Avg Completion Time: AVG(authorized_at - created_at) for authorized handovers

Rejection Rate: rejected / total submitted * 100

SLA Compliance Rate: authorized within deadline / total authorized * 100

Compliance Block Rate: blocked gates / total checks * 100

Reversal Rate: reversed / total authorized * 100

# 15. Migration & Launch Plan

## 15.1 Data Migration

Seed scrutiny_templates with 13 default items

Seed sla_configurations with defaults (24/48/72 hours)

Verify all RM accounts have correct roles

No historical handover migration — fresh start

## 15.2 Release 1 Go-Live Checklist

All 11 Release 1 FRs pass acceptance criteria

Scrutiny templates seeded and verified

SLA configurations set

RBAC permissions verified for all 7 roles

Compliance gate integrations tested (50+ scenarios)

Handover reversal tested with and without trade-check

Client notification templates reviewed

Concurrent handover protection tested (DB constraints)

Load test: 200 concurrent users, < 500ms p95

Security audit passed (OWASP Top 10)

Dark mode and responsive verified

UAT sign-off: Operations, Compliance, RM teams

## 15.3 Release 2 Go-Live Checklist

All 11 Release 2 FRs pass acceptance criteria

Auto-revert job tested with edge cases (deactivated RM, failed revert)

Bulk upload stage-then-activate tested end-to-end

Team delegation pool assignment tested

PDF/Excel report generation verified

Admin configuration changes apply correctly to new handovers only

Monitoring alerts configured (job failures, SLA, error rates)

UAT sign-off for delegation and bulk upload workflows

# 16. Glossary

| Term | Definition |
| --- | --- |
| Anti-Corruption Layer | Adapter pattern isolating HAM module from upstream API changes in integrated services |
| AUM | Assets Under Management — total market value of assets an RM manages |
| BO_MAKER/CHECKER/HEAD | Back-Office roles for handover initiation, authorization, and oversight |
| Circuit Breaker | Resilience pattern that prevents cascading failures when external services are down |
| Compliance Gate | Automated check (KYC, sanctions, COI, etc.) that must pass before handover completion |
| Delegation | Temporary assignment of entities to another RM with auto-revert on end date |
| Drizzle ORM | TypeScript ORM used by Trust OMS for PostgreSQL |
| Handover | Permanent transfer of leads/prospects/clients from one RM to another |
| HAM | Handover & Assignment Management — this module |
| KYC | Know Your Customer — regulatory identity verification |
| Maker-Checker | Dual-control: one person initiates, another approves |
| PII | Personally Identifiable Information |
| Portfolio Complexity Indicators | Raw data metrics (AUM, tenure, orders, settlements) displayed during handover — replaces scored model |
| RBAC | Role-Based Access Control |
| RM | Relationship Manager |
| Scrutiny Checklist | Quality assurance checklist for client handover completeness |
| SLA | Service Level Agreement — time target for handover authorization |
| Stage-Then-Activate | Bulk upload model: create in review state, activate after checker review |
| Trust OMS | Trust Order Management System — parent platform |

# 17. Appendices

## 17.1 Adversarial Evaluation Summary

This BRD was evaluated through a 5-round adversarial debate (Proponent vs Opponent, judged). Final verdict: APPROVE WITH CONDITIONS. All 10 conditions have been incorporated into this document.

Key improvements from evaluation:

Bulk upload: bypass authorization → stage-then-activate with 24-hour review

Added FR-021 Handover Reversal (7-day window, trade-check)

Added FR-022 Client Notification (configurable consent flag)

Relationship Continuity Score → Portfolio Complexity Indicators (raw data)

Portfolio context data minimization (aggregate for maker, detail for checker)

Anti-corruption layers for 6 integration points

Circuit breakers on compliance gate external calls

Concurrent handover protection (DB unique constraints)

Idempotent auto-revert job with monitoring alerts

Two-release delivery strategy (Release 1: 8 weeks, Release 2: 6 weeks)

## 17.2 Bulk Upload CSV Template

| Column | Type | Required | Example |
| --- | --- | --- | --- |
| client_id | UUID | Yes | cli-001-a1b2-c3d4-e5f6g7h8 |
| incoming_rm_id | UUID | Yes | rm-002-i9j0-k1l2-m3n4o5p6 |
| handover_reason | Text | Yes | Q2 team restructuring |
| incoming_referring_rm_id | UUID | No | rm-003-uuid |
| incoming_branch_rm_id | UUID | No | rm-004-uuid |

## 17.3 Default Scrutiny Checklist (13 Items)

1. CRAP/AML check availability

2. Linked/family/joined accounts identified

3. Future transactions to be done

4. Information not in system (direct route, SPV, restructured FI)

5. Matured/closed investments reviewed

6. Introductory meetings scheduled

7. Issues pertaining to clients documented

8. Call reports due dates and upcoming meetings

9. Customer product-wise AUM summary prepared

10. Assurance/promises given to client

11. Call report status reviewed

12. Client contactability verified

13. Key contact person details documented

## 17.4 Regulatory References

MAS Notice SFA 04-N11 — Business conduct, client account responsibility records

MAS IAC Guidelines — Individual accountability for client relationships

BSP Circular — Customer account responsibility, formal handover procedures

PDPA — PII access logging during handover

FATCA/CRS — Tax reporting obligations transfer during client handover